VOID ARCHITECT

Development Plan

Solo Developer Edition  ·  8-Week MVP Sprint + Full Roadmap

April 2026

Version 1.0

# 1. PROJECT SUMMARY

## 1.1 Project Identity

| Field | Detail |
| --- | --- |
| Project Name | Void Architect |
| Genre | Survival Colony Defense Roguelite — Top-Down |
| Engine | Bevy (Rust) — ECS architecture |
| Platform | PC Windows/Linux (primary); Mobile (post-v1.0) |
| Dev Team | Solo developer (Hamim) |
| MVP Timeline | 8 weeks from project start |
| Full Game Timeline | 24 weeks (6 months) |
| GDD Reference | Void Architect GDD v1.0 (separate document) |

## 1.2 Development Philosophy

This is a solo project. The dev plan is designed around two principles:

- Vertical slice first: Every system must be playable end-to-end in the MVP. No half-built features.

- Ship early, iterate fast: MVP goes to playtesting at Week 8. Feedback drives v0.2+ content.

- Mobile-first workflow: All code is committed directly from mobile to GitHub; Vercel handles CI for web previews where applicable.

# 2. TECHNICAL FOUNDATION

## 2.1 Repository Structure

Single Cargo workspace, modular Bevy plugin per system:

| Path | Responsibility |
| --- | --- |
| src/main.rs | App builder — registers all plugins, sets initial state |
| src/plugins/world.rs | Tile map generation, camera, biome data |
| src/plugins/player.rs | Movement, facing, ability execution, input handling |
| src/plugins/combat.rs | Hit detection, damage resolution, death events |
| src/plugins/structures.rs | Placement, durability, turret AI, repair |
| src/plugins/enemies.rs | Spawning, AI behavior, adaptation tracking |
| src/plugins/colony.rs | NPC roles, hunger, morale, population events |
| src/plugins/progression.rs | EXP, level-up, perk application, meta save/load |
| src/plugins/phase.rs | Day/night timer, wave spawning, boss triggers |
| src/plugins/audio.rs | Adaptive stem system, SFX triggers |
| src/plugins/ui.rs | HUD, modals (level-up, rescue), menus |
| assets/ | Sprites (.png), audio stems (.ogg), tileset data (.ron) |

## 2.2 Key Dependencies

| Crate | Version | Purpose |
| --- | --- | --- |
| bevy | 0.14 | Core engine — ECS, rendering, input, audio |
| bevy_ecs_ldtk | 0.10 | Tile map loading (optional — fallback to manual) |
| bevy_rapier2d | 0.27 | 2D physics and collision detection |
| serde / serde_json | 1.x | Save system serialization (MetaProgress) |
| rand | 0.8 | Procedural generation, perk randomization |
| bitflags | 2.x | Enemy adaptation flags |
| noise | 0.9 | Perlin noise for tile map variation |

## 2.3 Development Toolchain

- Editor: Neovim (mobile/Arch Linux) + rust-analyzer LSP

- Version Control: Git — commit directly from mobile, push to GitHub

- CI/CD: GitHub Actions — cargo build + cargo test on every push

- Asset Pipeline: game-sound-forge (Python) for audio; Pillow scripts for sprites

- Playtesting builds: cargo build --release; distribute via itch.io during MVP phase

# 3. SPRINT PLAN — MVP (8 WEEKS)

## Overview

| Sprint | Name | Focus | Duration |
| --- | --- | --- | --- |
| S0 | Foundation | Project scaffold, ECS components, tile map, player movement | Week 1–2 |
| S1 | Combat & Structures | Melee, abilities, Wall/Turret/Farm, 3 enemy types, wave spawner | Week 3–4 |
| S2 | Colony Systems | NPC roles, hunger, morale, house cap, rescue events | Week 5 |
| S3 | Progression & Boss | Level-up, 12 perks, adaptation tracker, Boss 1, meta-progression | Week 6 |
| S4 | Polish & Ship | Full HUD, menus, particles, adaptive audio, playtesting, bug fix | Week 7–8 |

## Sprint 0 — Foundation (Week 1–2)

| # | Task | Notes | Est. | Status |
| --- | --- | --- | --- | --- |
| S0-01 | Cargo workspace + Bevy app scaffold | State machine: MainMenu, InRun, MetaScreen | 1d | TODO |
| S0-02 | Core ECS components — Position, Health, Player, Enemy, Structure, NPC | Define all components upfront to avoid refactor | 1d | TODO |
| S0-03 | Tile map system — Ashlands procedural gen (Perlin noise) | 32x32 tiles, seeded RNG, camera follow | 2d | TODO |
| S0-04 | Player controller — WASD movement, mouse facing, velocity damping | Use bevy_rapier2d for collision | 1d | TODO |
| S0-05 | Phase timer system — day/night cycle, event dispatch | Day=180s, Night=120s; sends PhaseChanged event | 1d | TODO |
| S0-06 | Resource system — Stone/Scrap/Food/Void Crystal counters | Global resource, add/spend API with event hooks | 0.5d | TODO |
| S0-07 | Resource node spawning on map — exploration collectibles | Scatter on tile gen, disappear on player contact | 0.5d | TODO |
| S0-08 | GitHub repo setup + CI (cargo build/test on push) | Actions workflow file, README | 0.5d | TODO |

## Sprint 1 — Combat & Structures (Week 3–4)

| # | Task | Notes | Est. | Status |
| --- | --- | --- | --- | --- |
| S1-01 | Melee attack — arc sweep, 45° cone, hit detection | Flash effect on hit, 0.4s cooldown | 1d | TODO |
| S1-02 | Dodge dash — short teleport, 8-frame iframes, 3s cooldown | Direction from last input vector | 0.5d | TODO |
| S1-03 | Void Grenade — projectile, AOE explosion, stagger | 80px radius, 12s CD, particle burst | 1d | TODO |
| S1-04 | Repair Pulse ability — heal nearby structures 20HP | 20s CD, AOE radius 100px | 0.5d | TODO |
| S1-05 | Wall structure — grid placement, 100HP durability, repair | Snap to 32px grid, block enemy pathfinding | 1d | TODO |
| S1-06 | Turret structure — auto-target, projectile, 150px range | Fire every 1.5s, rotate toward target | 1.5d | TODO |
| S1-07 | Farm structure — produces 3 Food per day cycle | Triggers on PhaseChanged(Day) event | 0.5d | TODO |
| S1-08 | Build mode — hotbar selection, ghost preview, snap placement | B key toggle, ESC cancel, resource deduction | 1d | TODO |
| S1-09 | Enemy: Void Drone — basic melee, chase player | A* pathfinding around walls | 1d | TODO |
| S1-10 | Enemy: Breacher — ignore player, target walls only | Finds nearest wall entity, deals 15 dmg/hit | 0.5d | TODO |
| S1-11 | Enemy: Rift Stalker — fast, flank, target NPCs | Bypass wall pathfinding (diagonal routes) | 1d | TODO |
| S1-12 | Wave spawn system — count scaling, edge spawning, night trigger | Night 1: 8 enemies; +2 per wave | 1d | TODO |
| S1-13 | Death system — entity despawn, loot drop, EXP grant | Particle burst on death | 0.5d | TODO |

## Sprint 2 — Colony Systems (Week 5)

| # | Task | Notes | Est. | Status |
| --- | --- | --- | --- | --- |
| S2-01 | NPC entity — spawn, wander AI, role assignment | Start with 2 NPCs (1 Farmer, 1 Builder) | 2d | TODO |
| S2-02 | Farmer role — assign to Farm, produce food bonus | +2 Food/day when assigned | 0.5d | TODO |
| S2-03 | Builder role — reduce construction time 30% | Modifier on build system | 0.5d | TODO |
| S2-04 | Guard role — patrol zone, attack nearby enemies | 40HP, basic melee combat, respawns next day | 1d | TODO |
| S2-05 | Hunger system — daily food deduction per NPC | 1–2 food/NPC/day depending on role | 1d | TODO |
| S2-06 | Starvation consequences — morale drop, desertion, death | Day 1 no food: -10 morale. Day 2: 1 NPC deserts. Day 3: 1 NPC dies. | 0.5d | TODO |
| S2-07 | Morale system — 0–100 value, event hooks, efficiency modifiers | Below 30: NPCs at 70% efficiency | 1d | TODO |
| S2-08 | House structure — population cap (4 NPCs per house) | Block rescue if no housing available | 0.5d | TODO |
| S2-09 | NPC rescue event — day-phase trigger, player prompt [R/Skip] | Max 1 rescue per day; 5s timeout | 0.5d | TODO |

## Sprint 3 — Progression & Boss (Week 6)

| # | Task | Notes | Est. | Status |
| --- | --- | --- | --- | --- |
| S3-01 | EXP system — kill grants, wave bonus, threshold leveling | Escalating threshold: ×1.4 per level | 0.5d | TODO |
| S3-02 | Level-up pause — game freeze, modal, perk pick, resume | Pause via TimeScale(0); resume on confirm | 1d | TODO |
| S3-03 | 12 perk implementations (6 Builder, 6 Warrior) | Each perk modifies a component or inserts a marker | 2d | TODO |
| S3-04 | Adaptation tracker — StrategyTracker resource, wave flag injection | Track wall_reliance, turret_kills ratios | 1d | TODO |
| S3-05 | Boss 1: Swarm Lord — AI, Rift Hive spawners, Phase 2 | Spawns at Night 5; 3 hive destroys to enable damage | 1.5d | TODO |
| S3-06 | Void Core entity — HP pool, damage events, lose condition | 500HP, prominent HP display, screen shake on damage | 0.5d | TODO |
| S3-07 | Win/lose conditions — Day 10 survive = win; Core=0 or HP=0 = lose | Trigger run-end screen with stats | 0.5d | TODO |
| S3-08 | Void Shards earn logic — days survived + boss kills formula | Floor(days * 1.0 + boss_kills * 5) | 0.5d | TODO |
| S3-09 | Meta save system — serde_json serialize MetaProgress to disk | Save on run end, load on app start | 0.5d | TODO |
| S3-10 | Architect's Sanctum — 5 MVP unlocks, spend Void Shards | Persists to MetaProgress save file | 0.5d | TODO |

## Sprint 4 — Polish & Ship (Week 7–8)

| # | Task | Notes | Est. | Status |
| --- | --- | --- | --- | --- |
| S4-01 | Full HUD — all panels, bars, wave dots, adapt alert | Follow GDD section 9.1 layout spec | 2d | TODO |
| S4-02 | Main menu screen — title, New Run, Sanctum, Quit | Dark sci-fi aesthetic, animated background | 1d | TODO |
| S4-03 | Run-end screen — stats summary, Void Shards earned, continue | Days survived, kills, NPCs alive, bosses defeated | 0.5d | TODO |
| S4-04 | Architect's Sanctum UI — unlock grid, shard balance | Accessible from main menu and run-end screen | 0.5d | TODO |
| S4-05 | Particle system — hit sparks, death burst, void glow | Lightweight ECS particles, no external lib | 1d | TODO |
| S4-06 | Screen shake — on player hit, Void Core damage, explosion | Camera offset lerp, 0.3s decay | 0.5d | TODO |
| S4-07 | Adaptive audio — 4 stems, crossfade logic, state machine | 2s crossfade; states: ambient/day/night/combat/critical | 1d | TODO |
| S4-08 | SFX — melee hit, enemy death, turret fire, explosion, UI click | Generated via game-sound-forge Python scripts | 1d | TODO |
| S4-09 | Playtest session 1 — internal solo run, document issues | Full run Day 1 → 10 without crashes | 1d | TODO |
| S4-10 | Balance pass — wave scaling, economy, hunger tension | Tune based on playtest notes | 1d | TODO |
| S4-11 | Bug fix sprint — all P1 bugs from playtest | P1 = crash, soft-lock, progression blocker | 1d | TODO |
| S4-12 | Release build — cargo build --release, itch.io upload | Windows + Linux builds, basic README | 0.5d | TODO |

# 4. DAILY DEVELOPMENT ROUTINE

## 4.1 Recommended Daily Flow

As a solo developer working from mobile, consistency matters more than session length. Target: 2–4 focused hours per day.

| Time Block | Activity | Detail |
| --- | --- | --- |
| 15 min | Review & plan | Check yesterday's commit, pick today's task from sprint board |
| 90 min | Core coding block | Focus on 1 task only. No context switching. |
| 15 min | Commit & push | Git commit with task ID in message (e.g. S1-05: Wall placement), push to GitHub |
| 60 min | Second coding block | Continue or start next task; stop at natural breakpoint |
| 15 min | End of day note | 1–3 sentences in DEV_LOG.md: what was done, what's blocked |

## 4.2 Git Commit Convention

- Format: [SPRINT-TASK] short description

- Example: [S1-06] Turret auto-target and projectile fire

- Example: [S3-03] Implement Iron Frame and Chain Turret perks

- Example: [FIX] Wall placement crash on empty resource

- Push at minimum once per day; push after every complete task

## 4.3 Weekly Checkpoint

Every Sunday: quick self-review against the sprint goal.

- Green: All sprint tasks done → proceed to next sprint

- Yellow: 1–2 tasks behind → cut lowest-priority task, continue

- Red: 3+ tasks behind → trim sprint scope, do not add new features

# 5. ASSET PIPELINE

## 5.1 Audio — game-sound-forge

All game audio is procedurally generated via Python scripts using the game-sound-forge skill. No external audio assets needed for MVP.

| Asset | Format | Generator Script |
| --- | --- | --- |
| Adaptive stem: ambient | .ogg 44.1kHz | generate_ambient_drone.py |
| Adaptive stem: day explore | .ogg 44.1kHz | generate_day_explore.py |
| Adaptive stem: night tension | .ogg 44.1kHz | generate_night_tension.py |
| Adaptive stem: combat heavy | .ogg 44.1kHz | generate_combat_heavy.py |
| SFX: melee hit | .ogg 44.1kHz | generate_sfx_melee.py |
| SFX: enemy death | .ogg 44.1kHz | generate_sfx_death.py |
| SFX: turret fire | .ogg 44.1kHz | generate_sfx_turret.py |
| SFX: explosion | .ogg 44.1kHz | generate_sfx_explosion.py |
| SFX: UI confirm | .ogg 44.1kHz | generate_sfx_ui.py |

## 5.2 Visuals — MVP Approach

MVP uses simple geometric primitives rendered directly in Bevy (no sprite sheets needed). This removes the asset bottleneck for solo development.

- Player: Cyan triangle with direction facing, void glow shader

- Enemies: Diamond (basic), Arrow (fast), Rectangle (breacher) — each with color-coded tint

- Structures: Rectangle with border (wall), circle with barrel (turret), green patch (farm)

- Terrain: Colored quad tiles with Perlin-noise palette variation

- Particles: Circles, no sprite needed

Post-MVP (v0.2+): Replace with pixel art sprite sheets using game-asset-generator skill.

# 6. TESTING STRATEGY

## 6.1 Unit Tests

- Resource system: add/spend/clamp behavior

- Hunger system: starvation day triggers correct effects

- Morale system: event table produces correct delta

- Adaptation tracker: pattern thresholds trigger correct wave flags

- Perk application: each of 12 perks modifies the correct component value

- Save system: serialize → deserialize MetaProgress round-trip

## 6.2 Integration Tests

- Full day/night cycle completes without system panic

- Placing all 4 MVP structure types succeeds and deducts resources

- NPC rescue → role assignment → hunger consumption works end-to-end

- Boss 1 spawns at Night 5 and both phases trigger correctly

- Level-up modal shows 3 perks and applies selected perk on confirm

## 6.3 Playtest Checklist (Pre-Release)

| Test Case | Pass | Fail |
| --- | --- | --- |
| Full run Day 1–10 without crashes |  |  |
| Player dies → run-end screen → Void Shards credited |  |  |
| Void Core reaches 0 → run ends immediately |  |  |
| Food reaches 0 for 2 days → NPC deserts |  |  |
| Level up modal pauses game, perk applies on confirm |  |  |
| Breacher counter spawns after wall-heavy Night 3 |  |  |
| Boss 1 immune to damage until all 3 Rift Hives destroyed |  |  |
| Void Shards earned on run end, persist after app restart |  |  |
| Meta unlock purchased → active in next run |  |  |
| Adaptive audio transitions correctly between all 4 states |  |  |
| Average first playtest session lasts 20+ minutes |  |  |

# 7. RISK REGISTER

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| bevy_rapier2d integration issues with ECS | MED | HIGH | Prototype collision in S0; fallback to AABB manual detection if blocked |
| Pathfinding performance with 50+ enemies | MED | HIGH | Spatial grid buckets; profile in S1; fallback to simple pursue-player if needed |
| Colony balance: hunger too punishing for new players | HIGH | MED | Default to forgiving values; tune in S4 playtest; add difficulty toggle |
| Perk interaction bugs (12 perks × combinations) | MED | MED | Implement perks as pure component modifiers; unit test each individually |
| Scope creep adding out-of-MVP features | HIGH | MED | Hard feature freeze after S2; backlog list in BACKLOG.md for post-MVP |
| Solo burnout on 8-week sprint | MED | HIGH | Strict scope, daily minimums not maximums, Sunday rest day mandatory |
| Mobile dev workflow slowdown (compilation time) | LOW | MED | Use cargo-watch for incremental; push to CI for full builds |

# 8. FULL GAME ROADMAP

## 8.1 Version Timeline

| Ver | Week | Milestone | Key Deliverables |
| --- | --- | --- | --- |
| v0.1 | Week 8 | MVP Demo | Full core loop, 1 biome, 3 enemies, colony basics, Boss 1, 12 perks, meta-save |
| v0.2 | Week 12 | Content Expansion | Biome 2 (Void Marsh), Boss 2, T3 structures, Healer + Scavenger roles, 10 new perks |
| v0.3 | Week 16 | Mid-Game | Biome 3 (Iron Ruins), Boss 3, T4 structures, Codex system, Character 3, pixel art sprites |
| v0.4 | Week 20 | Full Content | Biome 4 (Rift Core), Final Boss (Echo), New Game+, full meta-progression, all 40 perks |
| v1.0 | Week 24 | Release | Balance pass, full soundtrack, achievements, itch.io/Steam release build, trailer |

## 8.2 Post-v0.1 Feature Backlog

- Biome 2 — Void Marsh: Slow terrain, void crystal abundance, new enemy: Void Crawler (EMP)

- Biome 3 — Iron Ruins: Structural collapse events, blueprint fragment drops, Hollow Titan enemy

- Biome 4 — Rift Core: Active damage zones, maximum enemy density, Rift Hive as ambient spawner

- T3 Structures: Tesla Tower (chain lightning), Barrier Shield (regen energy wall), Storehouse (2x resource cap)

- T4 Structures: Void Cannon (pierce all), Rune Gate (fast travel)

- NPC Healer: 2 HP/s regen to player and nearby NPCs; costs 2 food/day

- NPC Scavenger: Auto-collect resource drops during day; costs 1 food/day

- Codex system: Enemy bestiary, lore entries, counter-strategy tips, completion reward

- Character: The Wraith: Permanent dash ability, -20% melee range, agility build

- Pixel art sprites: Replace geometric MVP art using game-asset-generator skill

- Full soundtrack: 8 adaptive stem sets, 1 per biome + 1 boss theme per boss

- Steam integration: Achievements, cloud save, trading cards

# 9. DEFINITION OF DONE

## 9.1 Per-Task DoD

- Code compiles with zero warnings on cargo build

- Unit test written and passing (where applicable)

- Feature playable in isolation — can be manually tested in-engine

- Committed with task ID in message and pushed to GitHub

- DEV_LOG.md updated with a brief note

## 9.2 Per-Sprint DoD

- All sprint tasks at Done status

- No P1 bugs (crash, soft-lock, progression blocker) open

- cargo test passes with zero failures

- Sprint retrospective written (1–2 paragraphs in RETROSPECTIVE.md)

## 9.3 MVP DoD (v0.1 Release Criteria)

- All 30 MVP tasks complete

- Full playtest checklist passes (Section 6.3)

- Average session length ≥ 20 minutes in blind playtest

- No P1 or P2 bugs open

- Windows and Linux release builds uploaded to itch.io

- Basic itch.io page with screenshots and description live

# 10. APPENDIX — QUICK REFERENCE

## A. Sprint Task Count Summary

| Sprint | Name | Tasks | Est. Days | Weeks |
| --- | --- | --- | --- | --- |
| S0 | Foundation | 8 | 6.5 days | 1–2 |
| S1 | Combat & Structures | 13 | 10 days | 3–4 |
| S2 | Colony Systems | 9 | 7 days | 5 |
| S3 | Progression & Boss | 10 | 8 days | 6 |
| S4 | Polish & Ship | 12 | 10.5 days | 7–8 |
| TOTAL |  | 52 tasks | ~42 days | 8 weeks |

## B. Key Files to Maintain

- DEV_LOG.md: Daily note — what was done, what is blocked

- BACKLOG.md: Post-MVP ideas captured during development (do not implement mid-sprint)

- RETROSPECTIVE.md: End-of-sprint reflection: what worked, what didn't, what changes next sprint

- PLAYTEST_NOTES.md: Raw notes from playtesting sessions — bugs, feel issues, balance observations

- BALANCE.md: Living document tracking tuned numbers — wave scaling, resource rates, etc.

## C. Status Legend

| TODO | Not yet started |
| --- | --- |
| IN PROG | Currently in development |
| DONE | Complete and committed |
| BLOCKED | Cannot proceed — dependency or bug |